ZUNOKS

Premium Interactive Website

UI & CONTENT PHASED PRODUCT REQUIREMENTS DOCUMENT

| Version | 2.0 |
| --- | --- |
| Document purpose | Implementation guide for the competitive demo build |
| Primary focus | Content, premium UI, animation, interaction and visual storytelling |
| Primary content sources | Existing ZUNOKS website + ZUNOKS Company Profile 2023 |
| Build principle | Complete each phase/page/section before moving to the next |

BLACK & WHITE WORKING EDITION

# 1. How This PRD Must Be Used

This document is intentionally organized as a phase-by-phase build plan. The team should complete one phase at a time, section by section, and use the approved result as the base for the next phase. This is a competitive prototype, so the priority is visual quality, content accuracy, animation quality and interaction - not production operations.

• Do not jump directly into all pages at once. Build the shared experience first, then Homepage, then page groups.

• Every major section must have a distinct composition or interaction idea; repetitive card grids are not the default.

• Real ZUNOKS content should be used first. Dummy data is allowed anywhere when the real source does not provide enough content for the demo.

• All visible branding, colors and graphic language must remain ZUNOKS-oriented.

• The seven reference websites are quality and experience references only; their branding and copy must not be reproduced.

• SEO, CMS, analytics, production security, deployment hardening and formal QA plans are out of scope for this demo PRD.

• Basic responsive behavior and functional interactions are still required because the demo must present well across common screen sizes.

## 1.1 Source Priority

| Priority | Source | Use |
| --- | --- | --- |
| 1 | Existing ZUNOKS website | Current pages, current service scope, active wording, contact and operating information |
| 2 | ZUNOKS Company Profile 2023 | Story, vision, mission, values, founders, deeper expertise and achievements |
| 3 | Client requirements | Mandatory new sections: Case Studies / Impact, News & Blogs, Career, CSR / Social Impact |
| 4 | Dummy demo content | Fill visual/content gaps where needed; keep it relevant and replaceable |
| 5 | 7 reference websites | Homepage flow, content hierarchy, premium interaction, animation and presentation inspiration |

# 2. Demo Scope and Technical Stack

The demo should feel like a bespoke digital experience built specifically for ZUNOKS and for a CXO-level audience. The codebase should stay modular enough to support fast section-level iteration.

| Layer | Choice | Demo responsibility |
| --- | --- | --- |
| Framework | Next.js 16 + TypeScript | Page routing, reusable layouts, typed demo data |
| Styling | Tailwind CSS + custom CSS variables | Fast implementation with bespoke ZUNOKS design system |
| Primary motion | GSAP + ScrollTrigger | Scroll scenes, pinned moments, text/image transitions, section choreography |
| Smooth scroll | Lenis | Controlled cinematic scroll feel |
| Type motion | SplitType | Word/line/character reveals and kinetic typography |
| Selective 3D | React Three Fiber + Drei | Only for 1-3 signature moments where it materially improves the demo |
| Assets | SVG / WebP / AVIF / short video loops | Premium, optimized visual storytelling |
| Content | Typed local data files | Fast editing of services, partners, cases, insights, jobs and CSR |

## 2.1 ZUNOKS Visual Rules

• Color direction: ZUNOKS green and orange are the core accents; black, white, off-white and deep neutral tones support premium contrast.

• The logo and existing brand language remain the visual anchor. No reference-site brand colors should appear as a competing identity.

• Typography should feel editorial and executive: strong scale contrast, disciplined spacing and limited font families.

• Use asymmetric composition, controlled negative space, geometric line work and subtle connected-node motifs as recurring design language.

• Gamified Recruitment may temporarily use a more energetic digital treatment, while remaining visibly connected to the core ZUNOKS system.

• Animation should feel intentional and elegant. A visually impressive effect is acceptable only if it improves emphasis, transformation, discovery or continuity.

# 3. Master Build Sequence

| Phase | Module | Primary deliverable |
| --- | --- | --- |
| 00 | Foundation & Content Map | Project shell, content data, brand tokens, asset preparation |
| 01 | Global Experience | Preloader, navbar, route transitions, cursor/microinteractions, footer |
| 02 | Homepage | Complete homepage from hero to final CTA |
| 03 | About & Leadership | About page, story, vision/mission/values, leadership overview and partner detail experience |
| 04 | Services | Services overview + all seven service detail pages |
| 05 | Clients & Impact | Clients/industries, case studies, impact showcase and case-study detail |
| 06 | Insights | News/blog/thought-leadership listing and article detail |
| 07 | Careers | Career landing / Work With Us experience |
| 08 | CSR / Social Impact | Dedicated social-impact page |
| 09 | Contact & Enquiry | Premium enquiry page and contact states |
| 10 | Final UI Polish | Cross-page motion consistency, content cleanup and pitch-ready visual pass |

PHASE 00

# Foundation & Content Map

Create the stable content and visual foundation before any complex animation work.

## Deliverables

• Next.js project shell and global stylesheet.

• ZUNOKS color tokens, spacing scale, typography scale, button styles and container rules.

• Typed content files: services, partners, stats, clients/industries, case studies, insights, careers, CSR.

• Asset folders for logo, founder portraits, service visuals, case-study imagery and supporting demo assets.

• A simple page map matching this PRD.

## Suggested Content Files

src/data/
  global.ts
  homepage.ts
  services.ts
  partners.ts
  clients.ts
  caseStudies.ts
  insights.ts
  careers.ts
  socialImpact.ts
  contact.ts

## Completion gate

• All routes and all core content objects exist before Phase 01 begins.

• Real ZUNOKS content is clearly separated from dummy demo content using an internal flag or comment.

PHASE 01

# Global Experience

Build the shared premium system used by every page before page-specific work.

## 1.1 Branded Preloader

| Purpose | Create a memorable first entry without delaying the experience. |
| --- | --- |
| Content source | ZUNOKS logo / tagline / brand identity. |
| Content / data | Logo or wordmark, optional 'Inspire to Innovate' micro-copy. |
| UI direction | Minimal black/white or off-white canvas with ZUNOKS green/orange movement; no generic spinner. |
| Motion / transition | 0.8-1.5 second logo/line/shape choreography that resolves directly into the homepage hero. |
| Interaction | First-load only. On repeat navigation, route transitions replace the preloader. |

## 1.2 Navbar

| Purpose | Provide clear executive-grade navigation while preserving a clean visual field. |
| --- | --- |
| Content source | Existing website structure + client-required new areas. |
| Content / data | About, Services, Impact, Insights, Careers, Social Impact, Contact; logo; primary CTA. |
| UI direction | Transparent over hero, then compact sticky state; black/white base with ZUNOKS accent line or active marker. |
| Motion / transition | Subtle reveal on load; background/height morph on scroll; menu panels animate in with controlled stagger. |
| Interaction | Services may open a premium full-width panel. Mobile uses a full-screen menu with oversized typography. |

## 1.3 Route / Section Transitions

| Purpose | Make page changes feel designed, not like conventional web navigation. |
| --- | --- |
| Content source | ZUNOKS brand shapes and color language. |
| Content / data | No additional business content required. |
| UI direction | Use masks, sliding panels, thin line sweeps, geometric crops or wordmark transitions. |
| Motion / transition | Short 350-700ms transitions; never block navigation for spectacle. |
| Interaction | Transition style should remain consistent across all pages. |

## 1.4 Cursor & Microinteractions

| Purpose | Add premium tactile feedback on desktop. |
| --- | --- |
| Content source | No new source content. |
| Content / data | Context labels may include VIEW, EXPLORE, PROFILE, READ, PLAY. |
| UI direction | Minimal custom pointer or cursor halo that uses ZUNOKS accents only. |
| Motion / transition | Scale/morph on hover; magnetic buttons and directional arrows. |
| Interaction | Disable custom cursor on touch devices. |

## 1.5 Global Footer

| Purpose | End every page with a strong branded closing scene and clear navigation. |
| --- | --- |
| Content source | Existing website contact information and social presence. |
| Content / data | Closing statement, key links, services, contact details, careers/insights/social-impact links, copyright. |
| UI direction | Large editorial closing statement + structured compact footer grid. |
| Motion / transition | Text/line reveal as footer enters; subtle brand-shape movement. |
| Interaction | Primary footer CTA should invite a conversation, not feel like a sales checkout. |

PHASE 02

# Homepage

Build the strongest competitive pitch asset first. Every section must have a distinct visual idea.

## 2.1 Hero

| Purpose | Immediate brand authority and wow factor. |
| --- | --- |
| Content source | Existing ZUNOKS messaging + tagline. |
| Content / data | ZUNOKS logo, 'Inspire to Innovate', concise consulting proposition, CTA(s). |
| UI direction | Large editorial composition with abstract ZUNOKS geometry / selective 3D / connected forms. |
| Motion / transition | Cinematic entry, kinetic type, subtle depth and scroll handoff. |
| Interaction | CTA: Start a Conversation / Explore Expertise. |

## 2.2 Credibility Snapshot

| Purpose | Prove seniority immediately after the hero. |
| --- | --- |
| Content source | Company Profile + existing website. |
| Content / data | 120+ combined years, 4 founders, current project/client stats if retained, multinational experience. |
| UI direction | Oversized numeric evidence; avoid four small counter cards. |
| Motion / transition | Numbers build or resolve through scroll; lines connect experience to ZUNOKS. |
| Interaction | Dummy metrics allowed only when clearly used for demo layout. |

## 2.3 'Why ZUNOKS' / Positioning

| Purpose | Clarify that ZUNOKS is broader than HR or recruitment. |
| --- | --- |
| Content source | Company Profile + existing website. |
| Content / data | Strategy, people, leadership, operations, transformation, talent solutions. |
| UI direction | Editorial split layout or connected ecosystem visualization. |
| Motion / transition | Nodes/words reorganize into a coherent system as the user scrolls. |
| Interaction | Optional hover/tap reveals one-sentence value statements. |

## 2.4 Services / Challenge Navigator

| Purpose | Present the full service portfolio in a premium, understandable way. |
| --- | --- |
| Content source | Existing website = primary service source. |
| Content / data | Strategic Interventions; Human Resources; Gamified Recruitment; Manufacturing & Supply Chain; Executive Search; Executive Coaching; Shared Services. |
| UI direction | Not a basic 7-card grid. Use expanding panels, orbit/navigation, stacked scenes or a scroll-driven service stage. |
| Motion / transition | Selected service expands while others reposition; imagery/type changes with the active service. |
| Interaction | Click/tap routes to service detail. |

## 2.5 Story - Yesterday / Today / Tomorrow

| Purpose | Turn the company origin into a memorable narrative. |
| --- | --- |
| Content source | Company Profile. |
| Content / data | Four founders' origins, ZUNOKS formation, future mission. |
| UI direction | Three-scene timeline; individual career paths converge into ZUNOKS, then extend outward. |
| Motion / transition | Pinned scroll sequence with line/path animation and controlled text reveals. |
| Interaction | Keep copy concise on homepage; About page carries the deeper story. |

## 2.6 Leadership

| Purpose | Make the four partners a major credibility asset. |
| --- | --- |
| Content source | Company Profile + current site titles. |
| Content / data | 4 partner names, roles, short expertise statements, key career proof. |
| UI direction | Full-width portraits or editorial panels - not standard employee cards. |
| Motion / transition | Portrait/text transitions between partners; hover/tap for profile preview. |
| Interaction | Link to Leadership / partner detail. |

## 2.7 Selected Impact / Case Studies

| Purpose | Add the missing client-impact layer explicitly requested by the client. |
| --- | --- |
| Content source | Real anonymized source material + dummy demo cases if needed. |
| Content / data | 3-4 case studies with sector, challenge, intervention, impact. |
| UI direction | Immersive case carousel or stacked full-width case scenes. |
| Motion / transition | Image/metric reveal; active case shifts composition rather than only sliding cards. |
| Interaction | Dummy outcomes must be visibly treated as demo data internally. |

## 2.8 Gamified Recruitment Spotlight

| Purpose | Create a high-energy proof of ZUNOKS innovation. |
| --- | --- |
| Content source | Existing ZUNOKS website. |
| Content / data | AI/gamified assessment concept, candidate evaluation areas, demo CTA. |
| UI direction | More digital visual language while preserving ZUNOKS palette. |
| Motion / transition | Interactive assessment path: attract -> assess -> insight -> decision. |
| Interaction | Optional micro-interaction or playable visual demo; no fake scientific claims. |

## 2.9 Insights / Thought Leadership

| Purpose | Show ZUNOKS as a visible knowledge authority. |
| --- | --- |
| Content source | New client requirement; dummy articles allowed. |
| Content / data | 3 featured insight/news/blog items with category/date/title/summary. |
| UI direction | Editorial magazine layout with strong type and cropped imagery. |
| Motion / transition | Hover image movement, title underline/clip reveal, directional transitions. |
| Interaction | Link to full Insights page. |

## 2.10 CSR / Social Impact Teaser

| Purpose | Make 'Committed to Society' visible on the homepage. |
| --- | --- |
| Content source | Company Profile value + new client requirement. |
| Content / data | Short purpose statement, 1-2 example initiatives / dummy demo items. |
| UI direction | Human, warm, restrained section - distinct from commercial services. |
| Motion / transition | Soft image transitions / counter or quote reveal. |
| Interaction | Link to Social Impact page. |

## 2.11 Careers Teaser

| Purpose | Represent the consulting-talent ecosystem and client-required Career area. |
| --- | --- |
| Content source | Current Work With Us + Company Profile. |
| Content / data | Young professionals, experienced professionals, consulting culture. |
| UI direction | Dynamic editorial recruitment strip or split-screen composition. |
| Motion / transition | Kinetic career-path labels / image collage movement. |
| Interaction | Link to Careers. |

## 2.12 Final Conversation CTA

| Purpose | Convert the journey into an enquiry. |
| --- | --- |
| Content source | Existing contact positioning. |
| Content / data | Short conversation-led headline + primary CTA + contact fallback. |
| UI direction | Large final scene integrated into footer entry. |
| Motion / transition | Background/line/shape resolves into the final CTA. |
| Interaction | CTA routes to Contact. |

## Homepage completion gate

• The entire homepage reads as one continuous story, not a stack of disconnected blocks.

• At least 5 clearly memorable visual/motion moments are present.

• All seven services, leadership, impact, insights, careers and social impact are represented without overwhelming the page.

• The ZUNOKS palette remains controlled and premium across light and dark sections.

PHASE 03

# About & Leadership

Deepen the brand story and partner credibility after the homepage is stable.

## 3.1 About ZUNOKS

Route: /about  |  Present ZUNOKS history, philosophy, mission and values in a premium editorial narrative.

1. Hero: concise 'About ZUNOKS' proposition and visual identity

2. Company introduction and 120+ years combined experience

3. Yesterday / Today / Tomorrow long-form interactive story

4. Vision / Mission / Values

5. How ZUNOKS works: partnership, execution, transformation, mutual learning

6. Leadership preview

7. Conversation CTA

Design note: Use the Company Profile heavily here. Avoid copying long paragraphs verbatim into the visible first layer; use progressive disclosure.

## 3.2 Leadership Overview

Route: /leadership  |  Make the four founders the core trust layer of the firm.

1. Leadership hero

2. Four-part immersive founder index

3. Partner expertise map

4. Combined experience / organizations / sectors

5. Leadership philosophy

6. Link to individual profiles or expandable profile scenes

7. CTA

Design note: Use full editorial portrait treatment and partner-specific expertise, not equal generic cards.

## 3.3 Partner Detail Pattern

Use one reusable detail experience for all four partners, populated from source content.

• Quazi M Shahed: Strategy, HR, manufacturing, supply chain, executive search/coaching and transformation.

• Matiul I Nowshad: Organizational transformation, merger/demerger/integration, culture, leadership and board-level experience.

• Saifuddin M Khaled: Business and operations strategy, manufacturing excellence, supply chain, sourcing and process transformation.

• Zulfikar Hyder: Business/HR strategy, executive recruitment, organizational transformation, talent, leadership and compliance.

• Sections: portrait hero -> short biography -> expertise -> selected achievements -> organizations served / executive education -> related services -> contact/conversation CTA.

• Motion: portrait mask reveal, milestone/achievement timeline, expertise words responding to scroll or pointer.

PHASE 04

# Services

Build a unified service system, then implement each of the seven services as a focused premium page.

## 4.1 Services Overview

Route: /services  |  Help visitors understand the complete ZUNOKS consulting ecosystem and choose a relevant area.

1. Services hero

2. Interactive challenge/capability navigator

3. Seven service families

4. How services connect across Strategy / People / Leadership / Operations / Talent

5. Selected related case studies

6. Final conversation CTA

Design note: Use interactive expansion or scroll choreography rather than a conventional card grid.

## 4.2 Strategic Interventions

Route: /services/strategic-interventions  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero / service promise

2. Business Strategy

3. Transformation

4. Merger & Acquisition

5. Enterprise Performance Management

6. Organizational Design / Structure

7. Ethics & Compliance

8. Risk Management

9. Selected impact / related case

10. CTA

Design note: Boardroom / transformation visual language. Use structural diagrams, strategy paths and before/after operating-model concepts.

## 4.3 Human Resources

Route: /services/human-resources  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. Culture & Leadership

3. Performance Management

4. Total Talent Management

5. Succession

6. Job Evaluation

7. Compensation & Benefit Survey

8. Reward & Recognition

9. Employee Engagement

10. HR Maturity Assessment

11. Employee & Industrial Relations

12. Related impact

13. CTA

Design note: Present HR as business performance infrastructure, not administrative HR.

## 4.4 Gamified Recruitment

Route: /services/gamified-recruitment  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. Why gamified assessment

3. What can be assessed

4. Candidate journey

5. Insight / decision visualization

6. Benefits / use cases

7. Free demo CTA

8. Related talent services

Design note: This page can be more energetic, digital and interactive than the rest of the site while remaining ZUNOKS-branded.

## 4.5 Manufacturing & Supply Chain

Route: /services/manufacturing-supply-chain  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. Manufacturing Excellence

3. Supply-Chain Optimization

4. Greenfield Projects

5. Process Re-engineering / ERP context

6. S&OP

7. Project Management

8. Health & Safety

9. Compliance & Risk

10. Operational outcome themes

11. Related case

12. CTA

Design note: Use process flow, industrial imagery, operational metrics and transformation sequences.

## 4.6 Executive Search

Route: /services/executive-search  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. Board-level Search

3. Ex-Com Retained Search

4. Recruitment-managed Service

5. Talent Mapping

6. Culture / value fit

7. Search approach

8. Executive-search enquiry CTA

Design note: Make the experience discreet, premium and CXO-grade; avoid job-board visual language.

## 4.7 Executive Coaching

Route: /services/executive-coaching  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. Coaching

3. Mentoring

4. Career Management

5. Leadership challenge context

6. Partner-led expertise

7. Coaching journey

8. CTA

Design note: Use a more intimate, human and leadership-oriented composition.

## 4.8 Shared Services

Route: /services/shared-services  |  Explain the service through challenges, ZUNOKS approach and expected outcomes using source content.

1. Hero

2. HR Back Office

3. Payroll Services

4. Training & Development

5. Business Process Outsourcing

6. HRIS / HR digitization where supported

7. Operating model / delivery approach

8. CTA

Design note: Communicate recurring operational support and system enablement clearly.

## Service Page Shared Interaction Pattern

• Each service page gets its own visual motif, but retains common navigation, typography, spacing and CTA behavior.

• Use sticky sub-navigation or compact section index on desktop for long pages.

• Related services should appear as contextual next steps near the bottom, not as repetitive card walls.

• Where the source is too thin, use relevant dummy explanatory copy while keeping the service name and core scope source-accurate.

PHASE 05

# Clients & Impact

Turn credibility into visible proof without violating the existing confidentiality context.

## 5.1 Clients / Industries

Route: /clients  |  Show the range of sectors and engagement types while respecting NDA limitations.

1. Hero / confidentiality positioning

2. Industry spectrum

3. Engagement-type showcase

4. Optional approved/dummy logo demonstration strip

5. Selected anonymized transformation stories

6. Impact metrics / proof points

7. CTA

Design note: Use sectors and anonymized engagement stories as the primary proof structure; logo wall is optional demo content.

## 5.2 Case Studies & Client Impact

Route: /case-studies  |  Implement the client-requested missing case-study and impact experience.

1. Hero

2. Featured case study

3. Case-study grid / immersive list

4. Filter by service / industry

5. Impact highlights

6. CTA

Design note: Case studies can be a mixture of source-derived anonymized engagements and clearly structured dummy demo cases.

## 5.3 Case Study Detail

Route: /case-studies/[slug]  |  Tell one consulting engagement as a compact transformation story.

1. Case hero: sector, service, challenge

2. Context / challenge

3. ZUNOKS approach

4. Intervention / workstreams

5. Outcome / impact

6. Optional quote / testimonial if approved

7. Related expertise

8. Next case / CTA

Design note: Use large metrics and visual transitions only where a real or clearly dummy metric exists. Never imply dummy results are verified.

PHASE 06

# Insights

Create the client-requested News & Blogs / thought-leadership layer.

## 6.1 Insights / News / Blogs

Route: /insights  |  Position ZUNOKS as a knowledge authority, not only a service provider.

1. Editorial hero

2. Featured article

3. Latest insights grid / list

4. Categories: leadership, transformation, HR, operations, talent, executive search

5. Optional news / company updates area

6. Newsletter or conversation CTA (visual only for demo if no subscription backend)

Design note: Use a publication-style layout with strong typography, magazine crops and premium hover/tap behavior.

## 6.2 Insight Article Detail

Route: /insights/[slug]  |  Show how long-form thought leadership will feel in the future site.

1. Article header

2. Author / date / category

3. Hero visual

4. Readable article body

5. Pull quote / data callout

6. Related insights

7. Author / partner link

8. CTA

Design note: Use dummy article content if required, but keep topics aligned with ZUNOKS expertise.

PHASE 07

# Careers

Elevate the existing Work With Us content into the client-requested Career experience.

## 7.1 Careers / Work With Us

Route: /careers  |  Present ZUNOKS as a consulting career platform for young and experienced professionals.

1. Careers hero

2. Why ZUNOKS / culture

3. Young professionals

4. Experienced professionals / contingent experts

5. How consulting at ZUNOKS works

6. Open roles / dummy job cards if required

7. Submit CV / recruitment email pathway

8. Closing culture CTA

Design note: Use a warm, human editorial style, animated image collage and career-path interaction; do not make it look like a conventional ATS/job portal.

PHASE 08

# CSR / Social Impact

Add the client-requested social-impact experience using ZUNOKS values as the source anchor.

## 8.1 Social Impact

Route: /social-impact  |  Show how ZUNOKS connects professional expertise with contribution to society and sustainable development.

1. Hero / purpose statement

2. 'Committed to Society' value

3. Impact pillars / focus areas

4. Selected initiatives or dummy demo stories

5. People / community imagery

6. Impact numbers if real or clearly dummy

7. Future commitment / CTA

Design note: This section should feel sincere and human. Avoid exaggerated CSR claims because current source material does not provide detailed real initiatives.

PHASE 09

# Contact & Enquiry

Create a premium, friction-light path from interest to conversation.

## 9.1 Contact / Start a Conversation

Route: /contact  |  Convert high-intent visitors into a relevant enquiry without feeling like a generic lead form.

1. Conversation-led hero

2. Enquiry type selector: Consulting / Executive Search / Gamified Recruitment / Careers / Other

3. Short form

4. Direct contact information

5. Office address

6. Recruitment email pathway

7. Optional map / visual location treatment

8. Success state

Design note: Keep the form visually elegant and short. Demo functionality can remain lightweight, but success/error visual states should exist.

PHASE 10

# Final UI Polish

Make all completed pages feel like one coherent, pitch-ready ZUNOKS experience.

## 10.1 Cross-Page Polish Checklist

• Check that every page feels visually related through typography, spacing, line work, color balance and motion timing.

• Remove repeated generic card patterns where a more bespoke composition is possible.

• Confirm that green/orange accents are controlled and never overpower the executive look.

• Ensure every major page has at least one memorable interaction or motion moment.

• Review all dummy content so it is relevant, believable and easy to replace.

• Confirm all real ZUNOKS names, roles, services, contact details and claims match the approved source material used for the demo.

• Simplify any animation that distracts from reading or makes navigation feel slow.

• Polish mobile/tablet composition for key pitch pages: Homepage, Services, Case Studies, Insights, Careers and Contact.

• Prepare the demo navigation so every page can be reached naturally during the client presentation.

## 10.2 Pitch Priority Order

| Priority | Module | Reason |
| --- | --- | --- |
| 1 | Homepage | Highest visual and storytelling priority |
| 2 | Services overview + 2-3 strongest detail pages | Demonstrate depth and premium capability presentation |
| 3 | Case Studies & Impact | Direct client requirement and credibility differentiator |
| 4 | Leadership / About | Shows senior credibility and ZUNOKS-specific story |
| 5 | Insights | Shows thought leadership and future content maturity |
| 6 | Careers + Social Impact | Directly addresses missing features identified by the client |
| 7 | Remaining service detail pages + Clients + Contact | Complete the site universe for the demo |

# 11. Implementation Rules

1. Existing ZUNOKS website content remains the primary basis for current site pages and service scope.

2. The Company Profile is used to deepen company story, founders, expertise, values and achievements.

3. Case Studies & Client Impact, News & Blogs, Career and CSR / Social Impact are mandatory additions.

4. Dummy data may be used anywhere it improves the demo, but it must remain contextually relevant and replaceable.

5. References influence quality, layout logic and interaction only. ZUNOKS owns the final visual identity.

6. Do not change ZUNOKS into a pure HR/recruitment company; strategy, transformation, manufacturing, supply chain and leadership must remain visible.

7. Do not use the same card grid pattern repeatedly. Each page should have a deliberate composition.

8. Use GSAP as the main animation engine. Add 3D only where it creates a signature moment.

9. Content readability and senior-level brand trust take priority over animation spectacle.

10. Complete one phase and visually approve it before moving to the next.

## 11.1 Out of Scope for This Demo PRD

• Formal SEO strategy, sitemap/robots/schema work

• Production analytics plan

• Full CMS integration

• Production security hardening

• Formal test plan / QA report

• Performance audit documentation

• Production migration / redirect planning

These items can be added later if the prototype is selected for production implementation.

# 12. Final Experience Vision

The finished demo should feel like ZUNOKS has moved from a traditional corporate consulting website into a bespoke digital brand experience. A visitor should immediately understand senior credibility, transformation capability, leadership depth and innovation - while experiencing a level of motion, interaction and visual craft strong enough to stand out in a multi-agency pitch.

ZUNOKS - INSPIRE TO INNOVATE